ESP APM — PHASE 8

EVIDENCE PACK + AGENT CONTEXT — IMPLEMENTATION DESIGN

Phase-8 baseline after Phases 1–7. This phase standardizes the evidence and context package consumed by the final advisory path.

# 1. Phase 8 Objective

Build the Evidence Pack and Agent Context layer that combines Asset Context, runtime telemetry/history, engineering calculations, ML outputs, knowledge/cases, events and specialist findings into a traceable, authority-aware, quality-controlled package.

It is not a KB, telemetry store, or Agent. It is the normalization, validation, ranking and packaging layer between orchestration and advisory generation.

# 2. Position

Phase 1  Architecture + Contracts              DONE
Phase 2  Runtime + Asset Context                DONE
Phase 3  Knowledge Foundation                   DONE
Phase 4  Objective + Workflow                   DONE
Phase 5  Tool + Service Layer                  BASELINE
Phase 6  Event-Driven Architecture              BASELINE
Phase 7  LangGraph Supervisor + Multi-Agent     BASELINE
Phase 8  Evidence Pack + Agent Context          THIS PHASE
Phase 9  Proactive Surveillance + Feedback
Phase 10 Dashboard / UX
Phase 11 Digital Twin + Optimization
Phase 12 Evaluation / Safety / Security / Audit
Phase 13 Production / Deployment

# 3. Why It Is Needed

| Problem | Phase-8 role |
| --- | --- |
| Different service schemas | Normalize evidence |
| Different authority levels | Preserve authority/precedence |
| Stale/bad telemetry | Apply QoD/freshness |
| ML vs engineering disagreement | Represent conflict |
| Duplicate retrieval | Deduplicate/rank |
| Large context | Build objective-specific working context |
| Audit requirement | Claim → evidence traceability |
| Specialist overlap | Normalize structured findings |

# 4. Architecture

Asset Context ----+
Telemetry --------+
History ----------+
Engineering ------+
ML / Models ------+
Knowledge --------+--> CONTEXT BUILDER
Cases ------------+         |
Events ------------+         v
Specialist Results +--> EVIDENCE NORMALIZER
                              |
                     QoD / Authority / Freshness
                     Dedup / Ranking / Conflicts
                              |
                         EVIDENCE PACK
                              |
                       CONTEXT VIEW
                              |
                     ADVISORY GENERATOR
                              |
                            AUDIT

# 5. Inputs

| Input | Source | Consumed |
| --- | --- | --- |
| Asset Context | Asset Context Service | Identity, hierarchy, equipment, tags, limits, provenance |
| Current telemetry | Telemetry Service | Values, timestamps, QoD |
| History | Historian | Trends |
| Events | Event Service / Redis | Trigger + supporting events |
| Engineering | Engineering Service | Deterministic calculations |
| ML | Model Adapter | Risk/anomaly/degradation/forecast outputs |
| Knowledge | Knowledge Service | Documents, faults, procedures, cases |
| Specialists | Phase 7 | Findings, evidence refs, conflicts, uncertainty |
| Objective | Objective Registry | Required context/evidence |
| Policy | PolicyEngine | Access/safety |

# 6. Evidence Pack Principle

The Evidence Pack is an auditable ledger of evidence. It is not prose.

Sources
  ↓
Evidence Items
  ↓
validate / normalize / provenance / QoD / authority
  ↓
dedup / rank / conflict
  ↓
Evidence Pack
  ↓
ContextView
  ↓
Advisory

# 7. Canonical EvidenceItem

EvidenceItem
├── evidence_id
├── evidence_type
├── asset_id
├── source_system
├── source_id
├── source_version
├── timestamp
├── observed_at
├── authority_level
├── quality_status
├── confidence
├── relevance_score
├── semantic_type
├── value
├── unit
├── statement
├── supporting_signals[]
├── assumptions[]
├── limitations[]
├── citation
├── derived_from[]
└── correlation_id

# 8. Evidence Types

| Type | Examples |
| --- | --- |
| ASSET | Asset hierarchy, equipment, limits |
| TELEMETRY | PIP/PDP/flow/temp |
| TREND | History-derived changes |
| EVENT | Trip/risk/configuration event |
| ENGINEERING | TDH, pump ΔP, BEP/ROR |
| ML | Risk/anomaly/degradation |
| KNOWLEDGE | OEM/procedure/fault |
| CASE | Confirmed historical case |
| SPECIALIST | Structured specialist finding |
| USER | Operator-supplied fact/constraint |
| VERIFICATION | Post-action measured result |

# 9. Authority

| Level | Meaning | Behavior |
| --- | --- | --- |
| A | Installed / Approved | Highest asset-specific authority |
| B | OEM | Component specs/performance |
| C | Customer Engineering | Site-specific engineering |
| D | Site History | Historical evidence |
| E | Industry | General technical guidance |
| F | LLM Prior | Lowest; never overrides higher levels |

Phase 8 preserves the Phase-3 authority model; it does not create a second authority system.

# 10. Quality / QoD

| Status | Meaning |
| --- | --- |
| GOOD | Usable |
| DEGRADED | Usable with limitation |
| STALE | Too old for objective requirement |
| MISSING | Required but unavailable |
| INVALID | Failed validation |
| CONFLICTING | Conflicting sources/measurements |

Freshness thresholds are objective-specific and come from the Objective Registry; do not use one universal threshold.

# 11. Evidence Ranking

| Dimension | Purpose |
| --- | --- |
| Authority | Source strength |
| Relevance | Objective/query match |
| Freshness | Current applicability |
| Quality | Reliability |
| Specificity | Asset/component applicability |
| Confidence | Model/specialist confidence |
| Coverage | Objective coverage |

Do not rely on one global relevance score. Objective-specific ranking policy should combine these dimensions.

# 12. Deduplication

| Situation | Action |
| --- | --- |
| Same document chunk | One evidence item |
| Same case from multiple retrieval paths | One case ID + retrieval refs |
| Specialist repeats service result | Link claim to original evidence |
| Same telemetry via multiple adapters | Canonical source + provenance |
| Repeated model output | Distinguish by model/version/time or collapse |

# 13. Conflict Model

Conflict
├── conflict_id
├── evidence_refs[]
├── conflict_type
├── values
├── authority_comparison
├── impact
├── resolution_status
├── resolution_method
└── next_verification[]

| Conflict | Handling |
| --- | --- |
| Telemetry sources disagree | QoD/consistency check |
| ML vs engineering | Retain both; deterministic calculation remains distinct |
| High vs low authority knowledge | Apply A–F precedence |
| Specialist disagreement | Supervisor/evidence resolution |
| Current vs historical | Preserve time semantics |

# 14. Evidence Pack vs Agent Context

| Object | Purpose |
| --- | --- |
| Evidence Pack | Complete auditable evidence ledger |
| Agent Context / ContextView | Bounded objective-specific working set |
| LangGraph State | Execution/control state |
| Advisory | Final structured/human-readable output |

Sources → Evidence Pack → ContextView → Advisory

# 15. Context Builder

Build only the minimum sufficient context for the current objective.

| Section | Examples |
| --- | --- |
| Asset | Identity/hierarchy/ESP config/limits |
| Current state | Latest telemetry + QoD |
| Trend | Relevant history |
| Events | Trigger/supporting events |
| Engineering | Required calculations |
| ML | Objective-relevant model outputs |
| Knowledge | Top authoritative evidence |
| Cases | Top confirmed similar cases |
| Specialists | Structured findings |
| Unknowns | Missing data/uncertainty |

# 16. ContextView Schema

ContextView
├── run_id
├── objective_id
├── evidence_pack_id
├── asset_context
├── current_state
├── trends[]
├── events[]
├── engineering[]
├── model_outputs[]
├── knowledge[]
├── cases[]
├── specialist_findings[]
├── conflicts[]
├── missing_data[]
├── assumptions[]
└── safety_constraints[]

# 17. Context Budgeting

| Item | Control |
| --- | --- |
| Evidence count | Objective-specific max |
| Telemetry | Required signals/time window only |
| History | Objective-defined window |
| Cases | Top-k |
| Knowledge | Top relevant chunks/objects |
| ML | Required horizons only |
| Specialists | Structured outputs, not raw transcripts |
| Text size | Explicit context limit |

# 18. Provenance and Claim Traceability

Advisory Claim
    |
    +--> evidence_id
    +--> calculation_id
    +--> model_output_id
    +--> source_id
    +--> case_id

| Claim type | Minimum trace |
| --- | --- |
| Diagnostic | Telemetry + engineering/KB as applicable |
| Limit | Authoritative limit source |
| ML statement | Model/version/timestamp |
| Historical similarity | Case ID/source |
| Recommendation | Evidence + constraint + verification basis |

# 19. Evidence Freeze

Freeze the Evidence Pack used for advisory generation. If new data is fetched, create a refreshed/replanned evidence version rather than silently changing the existing pack.

# 20. Missing Data Policy

| Condition | Behavior |
| --- | --- |
| Non-critical missing | Continue; record missing_data |
| Critical asset field missing | Stop or request context |
| Critical telemetry missing | Fail DQ gate |
| Approved limit unavailable | Never invent |
| ML unavailable | Continue only if objective permits |
| Knowledge unavailable | Do not make an unsupported grounded claim |

# 21. Storage

| Artifact | Recommended storage |
| --- | --- |
| Evidence items | PostgreSQL |
| Evidence Pack snapshot | PostgreSQL JSON/relational |
| Large raw references | Object store/source reference |
| ContextView | PostgreSQL + transient Redis if needed |
| Audit | PostgreSQL |

Use Redis for transient runtime/checkpoint state, not as the durable evidence system.

# 22. Phase-8 APIs

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/evidence/pack | Build Evidence Pack |
| GET /api/v1/evidence/{pack_id} | Get frozen pack |
| GET /api/v1/evidence/{evidence_id} | Get evidence item |
| GET /api/v1/evidence/{pack_id}/conflicts | Get conflicts |
| POST /api/v1/context/build | Build ContextView |
| GET /api/v1/context/{run_id} | Get current ContextView |
| POST /api/v1/context/refresh | Explicit re-fetch/replan |

# 23. Agent Tool Candidates

| Tool | Purpose |
| --- | --- |
| build_agent_context | Build objective-specific ContextView |
| get_evidence_pack | Retrieve frozen pack |
| get_evidence_item | Trace evidence |
| get_conflicts | Inspect unresolved conflicts |
| refresh_context | Explicit refresh |

The Agent should not manually assemble raw backend evidence.

# 24. Phase 7 Integration

Supervisor
   |
Specialist results
   |
Evidence Pack Builder
   |
Context Builder
   |
Evidence Gate
   |
Advisory Generator

# 25. Phase 6 Integration

Event
  |
Event context
  |
Evidence Pack
  |
ContextView
  |
LangGraph workflow

The event is a trigger/evidence item, not a replacement for live context.

# 26. Security

| Control | Implementation |
| --- | --- |
| Tenant isolation | Filter before evidence assembly |
| Asset scope | Only authorized asset |
| KB ACL | Apply before ranking |
| Prompt injection | Retrieved content treated as data |
| Sensitive data | Redact before LLM context if required |
| Writes | No action execution from evidence/context builder |

# 27. Phase 8 Sprint Plan

| Sprint | Focus | Exit |
| --- | --- | --- |
| 8.1 | Evidence schemas | EvidencePack/Item/Conflict/Ref frozen |
| 8.2 | Evidence collectors | All source/service types normalized |
| 8.3 | QoD/provenance | Freshness/source/version tests pass |
| 8.4 | Authority/ranking | Precedence + objective ranking pass |
| 8.5 | Dedup/conflict | Duplicate and conflict tests pass |
| 8.6 | Context Builder | Objective-specific ContextView works |
| 8.7 | Context budget | Limits/top-k/trimming pass |
| 8.8 | Freeze/version | Evidence snapshot reproducible |
| 8.9 | Service/API | REST contract tests |
| 8.10 | Agent integration | Phase-7 golden workflows |
| 8.11 | Security/audit | Isolation + traceability |
| 8.12 | Evaluation | Grounding/citation/completeness thresholds |

# 28. Prerequisites

| Prerequisite | Required state |
| --- | --- |
| Phase 3 KB | Hybrid retrieval, authority, faults/cases |
| Asset Context | Canonical service operational |
| Telemetry | Current/history/QoD operational |
| Engineering | Versioned calculations |
| ML Adapter | Normalized outputs where required |
| Phase 4 Objectives | Required evidence/context declared |
| Phase 5 Services | Stable REST/MCP contracts |
| Phase 6 Events | Valid event identity/trigger |
| Phase 7 LangGraph | Structured specialist results |
| Audit | Durable run/tool trace identifiers |

# 29. Success Criteria

| Gate | Pass condition |
| --- | --- |
| Completeness | Required evidence categories present or explicitly unavailable |
| Traceability | Every material claim links to evidence IDs |
| Provenance | Source/version/time available |
| Authority | A–F precedence applied |
| QoD | Stale/missing/invalid not silently accepted |
| Dedup | Duplicates collapsed |
| Conflicts | Contradictions surfaced |
| Context budget | Defined context limits respected |
| Specificity | Evidence is asset/time/objective relevant |
| Freeze | Advisory references a versioned frozen pack |
| Security | Unauthorized evidence excluded |
| Grounding | Material claims evidence-linked |
| Reproducibility | Frozen pack reconstructs the advisory evidence base |

# 30. Golden Scenarios

| Scenario | Expected evidence/context |
| --- | --- |
| Production decline RCA | Telemetry + trend + engineering + KB/fault + case + specialists |
| Trip RCA | Trip event + pre-trip history + specialist + RCA sources |
| Frequency what-if | State + limits + pump curve + engineering + twin |
| Thermal risk | Temperature trend + electrical + ML + KB |
| Procedure query | Authoritative procedure prioritized |
| ML vs engineering conflict | Both retained; conflict explicit |
| Missing approved limit | Recommendation constrained |
| Stale telemetry | Marked stale and qualified/excluded |

# 31. Test Strategy

| Test | Purpose |
| --- | --- |
| Schema | Evidence structures |
| Provenance | Source/version/citation trace |
| Authority | A–F ordering |
| QoD | Data-quality behavior |
| Dedup | Duplicate collapse |
| Conflict | Conflict object behavior |
| Ranking | Relevant evidence selected |
| Context | Objective-specific filtering |
| Budget | Context limits |
| Security | Tenant/asset isolation |
| Reproducibility | Frozen pack reconstruction |
| Golden Agent | Grounded advisory |

# 32. Phase 8 Does Not Build

New KB retrieval/ingestion engine

New telemetry historian

New ML models

New engineering algorithms

New multi-agent orchestration

Event Bus

Dashboard rendering

Direct ESP control

# 33. Exit Criteria

| Gate | Pass |
| --- | --- |
| Schemas | Evidence/Conflict/ContextView frozen |
| Collectors | All required evidence types supported |
| Provenance | Material evidence fully traceable |
| Authority | A–F logic operational |
| QoD | Data-quality behavior operational |
| Ranking | Objective-specific ranking works |
| Dedup | Redundant evidence collapsed |
| Conflict | Contradictions visible |
| Context Builder | Bounded ContextView |
| Freeze | Pack immutable for advisory run |
| Security | Authorized evidence only |
| Audit | Evidence linked to run/advisory |
| Golden scenarios | All pass |

# 34. Definition of Done

Evidence is structured, not only prose.

Material evidence carries provenance and quality metadata.

Knowledge authority precedence is preserved.

Objective-specific evidence requirements are enforced.

Context is assembled through the Context Builder.

Raw backend data is not dumped directly into the LLM.

Conflicts and uncertainty remain visible.

Evidence Pack is versioned/frozen.

Advisory claims can be traced to evidence.

Phase 9 can consume this layer without redesign.

# 35. Phase 8 → Phase 9 Handoff

PHASE 8 OUTPUT
  |
  +-- EvidenceItem
  +-- EvidencePack
  +-- Conflict model
  +-- ContextView
  +-- Context Builder
  +-- QoD / Authority / Ranking
  +-- Provenance / citations
  +-- Frozen evidence snapshots
  |
  v
PHASE 9 — PROACTIVE SURVEILLANCE + FEEDBACK

# 36. Final Architecture Freeze

LangGraph / Specialists
        |
   Tools / Services
        |
Asset / Telemetry / Eng / ML / KB / Cases
        |
   Evidence Collect
        |
  Normalize + Validate
        |
 QoD / Authority / Freshness
        |
   Dedup + Conflict
        |
 Objective-specific Rank
        |
    EVIDENCE PACK
        |
    CONTEXT VIEW
        |
  Advisory Generator
        |
       Audit

# 37. Guideline Traceability

| Requirement | Guidelines basis |
| --- | --- |
| Evidence precedence | §3.1 |
| Asset/data quality | §6–§7 |
| Engineering evidence | §8 |
| Knowledge/hybrid retrieval | §10 |
| ML evidence | §11 |
| Specialist reasoning | §13 |
| Proactive/event input | §14 |
| Learning/outcomes | §16 |
| Audit/reproducibility | §17 |
| Validation/query playbook | §21–§22 |
| Advisory/evidence schema | Appendix C |

Technology choices are implementation recommendations. The Phase-8 design follows the guideline's evidence, authority, data-quality, specialist and advisory requirements.