ESP APM — PHASE 5

FINAL TOOL + SERVICE LAYER IMPLEMENTATION DESIGN — REST + MCP

Implementation baseline after Phases 1–3 completion/freeze, Asset Context implementation, and Phase 4 Objective Layer. This document freezes the Phase-5 implementation boundary.

# 1. Executive Decision

Implement a service-oriented domain layer. REST is the default backend/domain interface. MCP is a selective Agent-facing interface. Both must call the same application/domain implementation. Tools do not contain domain logic; services do not depend on LLM prompts.

Guidelines.pdf requires ESP business logic to be exposed through APIs or MCP-compatible services and defines small, deterministic, testable service contracts. [Guidelines.pdf §4.2, p.7; Appendix B, p.30]

LANGGRAPH
  |
OBJECTIVE WORKFLOW
  |
TOOL REGISTRY
  |
POLICY / ACL
  |
+-------------------------------+
| REST (default) | MCP (select) |
+-------------------------------+
              |
      APPLICATION SERVICES
              |
       DOMAIN / POLICIES
              |
       ADAPTERS / REPOS
              |
 Advait / SCADA / KB / ML / Twin

# 2. Phase 5 Objective

Turn the Objective Layer's tool requirements into reliable, versioned, secure, observable service capabilities. The phase must produce a stable platform for Phase 6 Event-Driven Architecture and Phase 7 LangGraph without redesigning service boundaries.

# 3. Entry Criteria

| Prerequisite | State |
| --- | --- |
| Phase 1 architecture/contracts | Complete/frozen |
| Phase 2 external contracts | Complete/frozen |
| Phase 3 Knowledge Foundation | Complete |
| Asset Context Service | Implemented/verified |
| Phase 4 Objective Registry | Must identify required/optional tools |
| ESP model interface | Available or mocked |
| Engineering ownership | Algorithms/limits identified |

# 4. Target Service Inventory

| Service | Responsibility | Sources | Initial interface |
| --- | --- | --- | --- |
| Asset Context | Hierarchy/config/tags/limits | Advait/mock/projection | REST + optional MCP |
| Telemetry/Historian | Live/history/QoD | Simulator/SCADA/Historian | REST |
| Event Service | Normalized timeline/events | Event sources | REST |
| Engineering | Deterministic calculations | Engineering libs/config | REST + optional MCP |
| Knowledge | Hybrid retrieval/fault/procedure | Phase-3 KB | REST + optional MCP |
| ML/Model Adapter | Normalize ESP models | ESP model APIs | REST |
| Case/Outcome | Cases/decision/verification/outcome | Case store | REST |
| Digital Twin | What-if/optimization | Twin engine | REST + optional MCP |
| Audit | Execution/evidence/advisory trace | Audit store | REST/internal |

# 5. Final Service Boundary

Agent
  |
Tool
  |
Policy / ACL
  |
Application Service
  |
Domain Logic
  |
Repository / Adapter
  |
Source System

Freeze this boundary. REST and MCP are interfaces, not separate implementations.

# 6. Service Contract Registry — NEW REQUIRED

Single source of truth for service contracts.

| Field | Purpose |
| --- | --- |
| service_id | Stable identity |
| owner | Team/person responsible |
| version | Contract version |
| source_of_truth | Advait/SCADA/DB/model/etc. |
| rest_endpoints[] | REST inventory |
| mcp_capabilities[] | MCP inventory |
| request/response/error schema refs | Contract linkage |
| auth_scope / tenant_scope | Access control |
| timeout_ms / retry_policy | Execution policy |
| idempotency | Mutation policy |
| SLO | Availability/latency target |
| health/readiness/version endpoints | Operational contract |
| observability fields | Traceability |
| lifecycle | effective/deprecated dates |

# 7. Shared Schema Package — NEW REQUIRED

shared/
  schemas/
    common.py
    asset_context.py
    telemetry.py
    engineering.py
    model_output.py
    knowledge.py
    case.py
    event.py
    objective.py
    advisory.py
    provenance.py
    errors.py

| Schema | Mandatory metadata |
| --- | --- |
| Telemetry | timestamp, unit, QoD, source |
| Engineering | inputs, outputs, units, assumptions, engineering_version |
| ML | model_id, model_version, timestamp, confidence semantics |
| Knowledge | source_id, revision, authority, citation |
| Case | case_id, approval, action, outcome |
| Event | event_id, type, version, timestamp, source, causation |
| Advisory | evidence refs, tool/model/service versions |

# 8. Canonical REST Envelope

REQUEST
Authorization: Bearer <token>
X-Tenant-ID: <tenant>
X-Request-ID: <request>
X-Correlation-ID: <trace>

RESPONSE
{
  "data": {...},
  "meta": {
    "api_version": "v1",
    "service": "...",
    "service_version": "...",
    "timestamp": "...",
    "request_id": "...",
    "correlation_id": "...",
    "source_system": "...",
    "source_version": "..."
  },
  "errors": []
}

# 9. Service Error Contract — NEW REQUIRED

| Category | Code | Behavior |
| --- | --- | --- |
| Validation | INVALID_INPUT | 400 |
| Authentication | UNAUTHENTICATED | 401 |
| Authorization | FORBIDDEN | 403 |
| Not found | NOT_FOUND | 404 |
| Upstream unavailable | UPSTREAM_UNAVAILABLE | 503 |
| Timeout | UPSTREAM_TIMEOUT | 504 |
| Data quality | DATA_QUALITY_INSUFFICIENT | 422 |
| Version mismatch | SCHEMA_VERSION_MISMATCH | 409 |
| Conflict | SOURCE_CONFLICT | 409 + evidence |

# 10. Health / Readiness / Version — NEW REQUIRED

GET /health
GET /readiness
GET /version

| Endpoint | Purpose |
| --- | --- |
| /health | Process alive |
| /readiness | Critical dependencies usable |
| /version | Service + contract + build version |

# 11. Data Quality / Provenance — NEW REQUIRED

| Field | Required for |
| --- | --- |
| timestamp | Telemetry/events/models |
| source_system/source_version | All evidence |
| schema_version | All payloads |
| quality_status | Telemetry/derived data |
| confidence | ML/classification outputs where applicable |
| unit | Engineering quantities |
| configuration_version | Asset Context |
| kb_version | Knowledge results |
| model_version | ML results |
| engineering_version | Engineering results |

# 12. REST Service Contracts

## 12.1 Asset Context

| Endpoint | Purpose |
| --- | --- |
| GET /api/v1/assets | List/search assets |
| GET /api/v1/assets/{id} | Exact record |
| GET /api/v1/assets/{id}/context | Canonical Agent context |
| GET /api/v1/assets/{id}/tags | Tag mapping |
| GET /api/v1/assets/{id}/config/version | Configuration provenance |

## 12.2 Telemetry / Historian

| Endpoint | Purpose |
| --- | --- |
| GET /api/v1/assets/{id}/telemetry/latest | Current |
| GET /api/v1/assets/{id}/telemetry/history | Window |
| GET /api/v1/assets/{id}/telemetry/quality | QoD/freshness |
| GET /api/v1/assets/{id}/telemetry/schema | Signal metadata |
| GET /api/v1/assets/{id}/events | Normalized timeline |

## 12.3 Engineering

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/engineering/operating-point | Operating point |
| POST /api/v1/engineering/tdh | TDH |
| POST /api/v1/engineering/pump-delta-p | Pump ΔP |
| POST /api/v1/engineering/bep | BEP deviation |
| POST /api/v1/engineering/ror | ROR/margins |
| POST /api/v1/engineering/electrical | Motor/electrical |
| POST /api/v1/engineering/gas | Gas/free-gas |

## 12.4 Knowledge

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/knowledge/search | Hybrid retrieval |
| POST /api/v1/knowledge/search-faults | Structured faults |
| POST /api/v1/cases/search-similar | Historical similarity |
| GET /api/v1/knowledge/source/{id} | Exact source/revision |
| GET /api/v1/knowledge/procedure/{id} | Approved procedure |
| GET /api/v1/knowledge/pump-curve/{id} | Exact curve |

## 12.5 ML / Model Adapter

| Endpoint | Purpose |
| --- | --- |
| GET /api/v1/ml/anomaly/{id} | Anomaly |
| GET /api/v1/ml/failure-risk/{id} | Risk horizons |
| GET /api/v1/ml/pump-degradation/{id} | Degradation |
| GET /api/v1/ml/thermal/{id} | Thermal forecast |
| GET /api/v1/ml/gas/{id} | Gas risk |
| GET /api/v1/ml/vibration/{id} | Vibration diagnosis |

## 12.6 Case / Outcome

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/cases/search-similar | Case retrieval |
| GET /api/v1/cases/{id} | Exact case |
| POST /api/v1/advisories/{id}/decision | Operator decision |
| POST /api/v1/advisories/{id}/verification | Verification |
| POST /api/v1/advisories/{id}/outcome | Outcome |

## 12.7 Digital Twin

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/twin/what-if/frequency | Frequency scenario |
| POST /api/v1/twin/what-if/watercut | Water cut scenario |
| POST /api/v1/twin/what-if/whp | WHP scenario |
| POST /api/v1/twin/optimize | Constrained optimization |

## 12.8 Audit

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/audit/advisory | Advisory trace |
| POST /api/v1/audit/tool-call | Material tool trace |
| POST /api/v1/audit/outcome | Outcome trace |
| GET /api/v1/audit/{trace_id} | Reconstruct execution |

# 13. Tool Registry vs Service Registry

| Registry | Owns |
| --- | --- |
| Objective Registry | Workflow requirements |
| Tool Registry | What Agent may call |
| Service Contract Registry | What backend services expose |
| MCP Capability Registry | What is exposed through MCP |
| Policy/ACL | Who can call what and under which objective |

Objective
  ↓
Tool Registry
  ↓
Policy / ACL
  ↓
Tool
  ↓
Service Contract Registry
  ↓
REST / MCP
  ↓
Application Service

# 14. Tool → Policy → Service → Adapter — NEW REQUIRED CONTROL

Tool logic must be typed/validated only. Business logic resides in the application/domain service. Policy sits before the service.

Agent → Tool → Policy/ACL → Application Service → Adapter/Repo → Source

# 15. MCP Architecture

MCP is optional and selective. It is an Agent-facing protocol, not a replacement for REST.

Agent / MCP Client
        |
    MCP Server
        |
   MCP Tool/Resource
        |
Application Service
        |
Repository / Adapter

| Capability | REST | MCP |
| --- | --- | --- |
| Asset Context | Yes | Optional |
| Telemetry | Yes | Usually no; curated reads only |
| Engineering | Yes | Strong candidate |
| Knowledge | Yes | Strong candidate |
| ML | Yes | Selective |
| Case | Yes | Useful |
| Twin | Yes | Strong candidate |
| Audit | Yes/internal | No direct Agent |
| Event Bus | No | No; use event infrastructure |

# 16. MCP Capability Registry — NEW REQUIRED

| Field | Purpose |
| --- | --- |
| mcp_server_id | Stable server |
| tool/resource_name | Capability |
| version | Schema version |
| service_backing | Application service |
| input/output schema refs | Shared contracts |
| read_only | Safety flag |
| required_scopes | Authorization |
| allowed_objectives | Objective ACL |
| allowed_specialists | Specialist ACL |
| timeout_ms | Bounded execution |
| audit_required | Traceability |

# 17. Event Interface to Service Layer — NEW REQUIRED

Phase 6 implements the Event Bus; Phase 5 prepares services to publish stable lifecycle/state-change events.

| Producer | Example |
| --- | --- |
| Asset Context | ASSET_CONFIGURATION_CHANGED |
| Telemetry/Event | ESP_TRIPPED |
| Model Adapter | FAILURE_RISK_INCREASED |
| Knowledge | KB_VERSION_PUBLISHED |
| Case/Outcome | OUTCOME_CONFIRMED |
| Agent | ADVISORY_CREATED |

Guideline basis: proactive event-driven analysis under §14.

# 18. Idempotency / Correlation / Causation — NEW REQUIRED

request_id
correlation_id
causation_id
event_id
idempotency_key
trace_id

| Mechanism | Rule |
| --- | --- |
| request_id | Unique per API request |
| correlation_id | One end-to-end run |
| causation_id | Links derived event to trigger |
| event_id | Unique event identity |
| idempotency_key | Mutations/outcomes |
| trace_id | Distributed observability |

# 19. Service SLO / Resilience — NEW REQUIRED

| Control | Requirement |
| --- | --- |
| Latency | Define p95 per service class |
| Availability | Define service SLO |
| Timeout | Every remote call bounded |
| Retry | Safe/idempotent operations only |
| Circuit breaker | Prevent cascades |
| Bulkhead | Isolate failures |
| Fallback | Local asset projection/cache where allowed |
| Cache | Slow-changing context |
| Backpressure | Consumers protected |

# 20. Security & Governance

| Control | Target |
| --- | --- |
| Authentication | Service-to-service identity |
| Authorization | Tenant + asset + tool/objective scope |
| Secrets | Secret manager |
| Input validation | Strict schema |
| MCP authorization | Server-side policy |
| Prompt injection | Retrieved text treated as data |
| Writes | Disabled in initial advisory release |
| Audit | Material calls traceable |

Guideline basis: §13.2, §15, §17.

# 21. Observability

| Metric/trace | Required |
| --- | --- |
| service_request_total | Yes |
| service_error_total | Yes |
| latency_ms | Yes |
| upstream_failure_total | Yes |
| cache_hit_ratio | Where applicable |
| schema/source/version | Yes |
| model/engineering/KB version | Where applicable |
| tool_id/version | Agent calls |
| objective_id | Workflow trace |
| asset_id / tenant_id | Scoped trace |

# 22. Deployment Strategy

Logical service separation does not imply one container per service. Split deployables only for scaling, ownership, reliability, or security.

Agent Platform
 ├─ Supervisor
 ├─ Specialist graphs
 └─ Tool Registry

Service Platform
 ├─ Asset
 ├─ Telemetry
 ├─ Engineering
 ├─ Knowledge
 ├─ ML Adapter
 ├─ Case/Outcome
 ├─ Twin
 └─ Audit

Infrastructure
 ├─ PostgreSQL
 ├─ pgvector
 ├─ Redis
 ├─ MinIO
 └─ OpenTelemetry

# 23. Code Organization

service_platform/
  contracts/
    service_registry.yaml
    tool_registry.yaml
    mcp_registry.yaml
    schemas/
  application/
    asset_context.py
    telemetry.py
    engineering.py
    knowledge.py
    ml.py
    case_outcome.py
    twin.py
    audit.py
  api/
    rest/
    mcp/
  policy/
    rbac.py
    tool_acl.py
    tenant.py
  repositories/
  adapters/
    advait/
    simulator/
    historian/
    esp_models/
  observability/
  tests/
    contract/
    integration/
    security/
    resilience/
    equivalence/

# 24. Phase 5 Sprint Plan

| Sprint | Task | Subtasks | Exit |
| --- | --- | --- | --- |
| 5.1 | Freeze service inventory | owners/source/boundary | Service map |
| 5.2 | Service Contract Registry | registry + generated API inventory | Single source of truth |
| 5.3 | Shared schemas | Pydantic common/domain schemas | Schema validation |
| 5.4 | Error/metadata contract | errors + provenance + QoD/version | All services conform |
| 5.5 | Harden Asset service | auth/cache/sync/version | Acceptance pass |
| 5.6 | Telemetry service | live/history/QoD/events | Contract pass |
| 5.7 | Engineering service | calculators + numerical tests | Tolerance pass |
| 5.8 | Knowledge service | Expose Phase-3 KB | Retrieval pass |
| 5.9 | ML Adapter | four model outputs + normalization | Model pass |
| 5.10 | Case/Outcome | search/decision/verification/outcome | Case pass |
| 5.11 | Twin service | what-if/optimization | Scenario pass |
| 5.12 | Audit service | trace/reconstruction | Replay pass |
| 5.13 | Policy/ACL | tenant/specialist/objective/tool permissions | Security pass |
| 5.14 | REST gateway | auth/errors/health/readiness/tracing | Gateway pass |
| 5.15 | MCP registry | selected capabilities | Registry frozen |
| 5.16 | MCP wrappers | Engineering/KB/Case/Twin selected | MCP pass |
| 5.17 | REST/MCP equivalence | same domain outcomes | Equivalence pass |
| 5.18 | Idempotency/correlation | IDs + mutation policy | Replay pass |
| 5.19 | SLO/resilience | timeouts/retries/cache/circuit | Resilience pass |
| 5.20 | Event interface prep | publisher contracts only | Phase-6 ready |
| 5.21 | Golden integration | Objective→tool→service→source | Scenario pass |
| 5.22 | Release candidate | docs/container/observability/rollback | Phase-5 gate |

# 25. Test Strategy

| Test class | Purpose |
| --- | --- |
| Contract | Schema/API compatibility |
| Unit | Application/domain behavior |
| Integration | Service + repository + adapter |
| REST | HTTP contract |
| MCP | MCP schema/behavior |
| REST/MCP equivalence | Same domain result |
| Security | Tenant/tool/objective ACL |
| Resilience | Timeout/retry/fallback/circuit |
| Observability | Trace/metrics emitted |
| Golden Agent | Objective→tool→service→evidence |

# 26. Golden Scenarios

| Scenario | Services |
| --- | --- |
| Current condition | Asset + Telemetry + Engineering + ML |
| Production decline RCA | Asset + Telemetry + Engineering + KB + Case + ML |
| Frequency what-if | Asset + Telemetry + Engineering + Twin + KB |
| Trip RCA | Asset + Telemetry + Event + Engineering + KB + Case + ML |
| Procedure question | Asset + Knowledge |
| Model explanation | Asset + ML + Knowledge semantics |
| Post-action verification | Telemetry + Event + Outcome + Audit |

# 27. Shared Responsibility Matrix

| Dependency | Our responsibility | External |
| --- | --- | --- |
| Advait | Adapter/contract/validation/projection | Actual source/API |
| Telemetry | Canonical service/QoD contract | SCADA/Historian/OT |
| ESP models | Model Adapter/normalization | Model implementation |
| Engineering | Service wrapper/contracts/tests | Approved algorithms/correlations if external |
| Twin | Service adapter/contract | Twin engine if external |
| KB | Knowledge service/retrieval | Approved content where external |

# 28. Phase 5 Exit Criteria

| Gate | Pass condition |
| --- | --- |
| Service registry | All target services have owner/version/source/contract |
| Shared schemas | No incompatible core schemas |
| REST | Required endpoints contract-tested |
| MCP | Selected capabilities implemented |
| REST/MCP equivalence | Same business result |
| Policy | Tool/service access enforced |
| Provenance | Evidence metadata consistent |
| Error model | Stable error codes |
| Health | Health/readiness/version work |
| Observability | Agent→tool→service→source trace |
| Resilience | Timeout/retry/fallback tests |
| Idempotency | Mutations/outcomes replay-safe |
| Event prep | Publisher contracts ready for Phase 6 |
| Agent integration | Phase-4 objectives call services |
| Security | Tenant isolation + least privilege |

# 29. Definition of Done

Agent never accesses source DB/files directly.

Every Agent tool resolves to a versioned service contract.

Every service has owner, source of truth, version, schema and errors.

REST is default; MCP is selective.

REST and MCP share the same application/domain logic.

Shared schemas are centralized/versioned.

Evidence-producing services return provenance/version/QoD as applicable.

Tool → Policy → Service → Adapter boundaries are enforced.

Health/readiness/version endpoints exist.

Correlation and idempotency are implemented.

SLO and resilience policies exist.

Phase-4 objectives execute their required services.

Phase 6 can add event publishing without redesigning services.

# 30. Phase 5 → Phase 6 Handoff

PHASE 5 OUTPUT
  |
  +-- Service Contract Registry
  +-- Shared schemas
  +-- REST endpoints
  +-- Selected MCP servers/tools
  +-- Policy/ACL
  +-- Error/provenance contract
  +-- Health/readiness/version
  +-- Observability
  +-- Idempotency/correlation
  +-- SLO/resilience
  +-- Event publication contracts
  |
  v
PHASE 6 — EVENT-DRIVEN ARCHITECTURE
Event Bus → Event Processor → Event → Objective → LangGraph

# 31. Guideline Traceability

| Requirement | Guidelines.pdf basis |
| --- | --- |
| Service layers | §4.1, p.7 |
| APIs or MCP-compatible services | §4.2, p.7 |
| Asset Context | §6 |
| Data/QoD | §7 |
| Engineering | §8 |
| Digital Twin | §9 |
| Knowledge | §10 |
| ML | §11 |
| Specialist permissions | §13 |
| Proactive events | §14 |
| Learning/outcomes | §16 |
| Security/audit | §17 |
| Release/validation | §21–§22 |
| Illustrative service contracts | Appendix B, p.30 |
| Advisory schema | Appendix C, pp.30–31 |

FastAPI, PostgreSQL, Redis, OpenTelemetry, Docker and the MCP SDK are implementation recommendations. Guidelines.pdf defines responsibilities and the API/MCP boundary, not mandatory products.

# 32. Final Phase-5 Architecture Freeze

LANGGRAPH
                        |
                 OBJECTIVE LAYER
                        |
                   TOOL REGISTRY
                        |
                    POLICY/ACL
                        |
               +--------+--------+
               |                 |
             REST               MCP
            default           selective
               |                 |
               +--------+--------+
                        |
                APPLICATION SERVICES
                        |
                    DOMAIN LOGIC
                        |
                   ADAPTER/REPO
                        |
          +------+------+------+------+------+
          |      |      |      |      |      |
        Asset  Telemetry Eng   KB    ML     Twin
          |      |      |      |      |      |
        Advait SCADA  Calc   DB   Models   Engine
                        |
                    Case / Audit
                        |
                  Event interface
                        |
                    PHASE 6

This is the Phase-5 implementation baseline. The nine added controls—service registry, shared schemas, tool/policy boundary, provenance/QoD, health/readiness, idempotency/correlation, event interface, MCP capability registry, and SLO/resilience—are now part of the mandatory Phase-5 scope.