PHASE 3 — BUILD THE KNOWLEDGE FOUNDATION

Granular KB Implementation Plan — ESP APM Agentic Architecture

Basis: established ESP APM KB architecture + ADVAIT ESP APM AI Agent Development Guideline Rev 1.1.

# 1. Phase 3 Objective

Build the production-grade Knowledge Foundation that allows the Agent to retrieve authoritative ESP knowledge, structured fault signatures, historical cases, procedures and equipment references with provenance, tenant scope, authority precedence and hybrid retrieval.

Phase 3 builds the KB subsystem that later Objective, Tool, LangGraph, Evidence Pack and Specialist-Agent phases consume.

Guidelines.pdf requires the specified KB source categories, hybrid retrieval rather than vector-only search, Knowledge Authority metadata A–F, and troubleshooting knowledge extracted into structured fault objects. [Guidelines.pdf §10.1–§10.4, pp.14–16]

# 2. Scope

| In scope | Out of scope |
| --- | --- |
| KB taxonomy/domain/authority | LangGraph Supervisor implementation |
| Source registry/acquisition | ESP model implementation |
| Parsing/normalization | Digital Twin implementation |
| Metadata/ACL/provenance | Runtime telemetry implementation |
| Chunking/embeddings/indexing | Autonomous control |
| Fault objects | LLM fine-tuning |
| Historical cases | Full dashboard |
| Hybrid retrieval/reranking | Fleet rollout |
| Knowledge Service + tools | Changing model/engineering algorithms |
| Evaluation/governance | Production ML deployment |

# 3. Target KB Flow

APPROVED SOURCES
      ↓
SOURCE REGISTRY
      ↓
INGESTION
      ↓
PARSING / NORMALIZATION
      ↓
CLASSIFICATION
  ├─ KB type
  ├─ Domain
  ├─ Authority
  ├─ Tenant/asset scope
  └─ Lifecycle
      ↓
+---------------------+----------------------+
| DOCUMENT KNOWLEDGE  | STRUCTURED KNOWLEDGE |
| chunks              | fault objects        |
| embeddings          | historical cases     |
| BM25                | pump/curve refs      |
+----------+----------+ glossary/semantics   |
           |                    |
           +---------+----------+
                     ↓
              HYBRID RETRIEVAL
          metadata + BM25 + dense + case
                     ↓
                  RERANK
                     ↓
              AUTHORITY / ACL
                     ↓
              KNOWLEDGE SERVICE
                     ↓
                AGENT TOOL

Guidelines.pdf §10.2 requires asset/metadata filtering + dense semantic + sparse/BM25 + past-case similarity followed by reranking. [Guidelines.pdf §10.2, p.15]

# 4. KB Categories to Freeze

| KB type | Core content | Priority |
| --- | --- | --- |
| Fundamental ESP | ESP architecture, hydraulic/electrical/thermal concepts | P0 |
| OEM | Pump/motor/protector/intake/VSD manuals/specifications | P0 |
| Pump catalogue/curves | Pump models, stages, performance curves | P0 |
| Sizing/design | Sizing and design procedures | P1 |
| Operations/commissioning | Startup/shutdown/operating procedures | P0 |
| Troubleshooting | Guides, symptoms, causes, checks | P0 |
| Reliability/run-life | Reliability and degradation studies | P1 |
| Well/surveillance | Well/daily surveillance reports | P1 |
| Workover/teardown/RCA | Intervention and RCA reports | P0 |
| Lessons/confirmed cases | Approved historical outcomes | P0 |
| Standards/industry | Standards, SPE, technical literature | P2 |
| Client/tenant | Client SOPs, terminology, procedures | P0 when available |
| Model semantics | Output definitions, limitations, versions | P1 |
| ML methodology | Anomaly/RUL/forecast concepts | P2 |
| Agent/objectives | Objective/workflow definitions | P1 |

Guidelines.pdf §10.1 provides the core KB category list. [Guidelines.pdf §10.1, pp.14–15]

# 5. Authority Hierarchy

| Level | Authority | Examples | Behavior |
| --- | --- | --- | --- |
| A | Installed / Approved | Installed equipment, current limits, approved design data | Highest for asset-specific claims |
| B | OEM | Pump curves, manuals, specs | Component performance/limits |
| C | Customer Engineering | Approved standards, procedures, operating envelopes | Site-specific operation |
| D | Site History | RCA, teardown, workover, surveillance | Similarity/evidence |
| E | Industry | SPE, textbooks, literature | General guidance |
| F | LLM Prior | Generic model knowledge | Lowest; never override higher |

Guidelines.pdf §3.1 defines this order and requires conflicts to be reported rather than silently reconciled. [Guidelines.pdf §3.1, pp.6–7]

# 6. Prerequisites

| Dependency | Required input | Ready condition |
| --- | --- | --- |
| Source inventory | Known documents/exports | Source registry can be populated |
| Taxonomy | KB types/domains/authority | Metadata schema stable |
| Tenant policy | ACL and scope | Client sources can be isolated |
| Storage | PostgreSQL/object/vector choices | Environment provisioned |
| Parser | Primary + fallback parser | Pilot docs parse |
| Embeddings | Local embedding model | Offline embeddings work |
| Reranker | Local reranker | Candidates can be reranked |
| Fault schema | Structured fault object | Extraction can start |
| Case schema | Historical case object | RCA extraction can start |

# 7. Sprint 3.1 — KB Governance & Taxonomy

| Task | Subtasks | Output | Exit |
| --- | --- | --- | --- |
| 3.1.1 | Freeze KB categories | Taxonomy v1 | All pilot sources map |
| 3.1.2 | Freeze domains | ESP/equipment/fault/etc. | No uncategorized pilot source |
| 3.1.3 | Freeze authority | A–F matrix | Conflict rule approved |
| 3.1.4 | Freeze scope | Global/client/asset/equipment | Scope rules |
| 3.1.5 | Freeze lifecycle | Ingested→QA→Approved→Published→Deprecated | State transitions |
| 3.1.6 | Freeze provenance | source/revision/page/hash/parser | Mandatory fields |

Source: Guidelines.pdf §3.1 and §10.3. [Guidelines.pdf §3.1, pp.6–7; §10.3, p.15]

# 8. Sprint 3.2 — Source Registry & Acquisition

| Task | Subtasks | Output | Exit |
| --- | --- | --- | --- |
| 3.2.1 | Source registry | source_id/title/owner/type/authority/status | All pilot sources registered |
| 3.2.2 | Authority check | A–F classification + rationale | No unknown authority |
| 3.2.3 | Version capture | edition/revision/effective date | Versioned |
| 3.2.4 | Acquisition | Collect raw PDFs/docs/exports | Immutable originals |
| 3.2.5 | Duplicate detection | hash/content comparison | Duplicates identified |
| 3.2.6 | Usage/license | Access conditions | No unknown restricted source |

## Initial corpus

| Priority | Source |
| --- | --- |
| P0 | Project ESP engineering documents |
| P0 | ChampionX troubleshooting/fault material already identified |
| P0 | Target OEM manuals and pump curves |
| P0 | Approved client SOPs/procedures |
| P1 | RCA/workover/teardown/surveillance |
| P1 | Sizing/design/reliability material |
| P2 | Standards/SPE/textbooks |
| P2 | Targeted ML methodology references |

# 9. Sprint 3.3 — Ingestion & Parsing

| Task | Subtasks | Recommended implementation | Exit |
| --- | --- | --- | --- |
| 3.3.1 | Ingestion worker | Python + queue | Reproducible intake |
| 3.3.2 | Primary parser | Docling | Representative docs parse |
| 3.3.3 | PDF fallback | PyMuPDF | Fallback tested |
| 3.3.4 | Tables | Structure + QA | Tables preserved |
| 3.3.5 | Sections | Heading/page hierarchy | Sections preserved |
| 3.3.6 | Images/diagrams | Store page/image refs | No critical evidence lost |
| 3.3.7 | Parse QA | Sample review | Pilot accepted |

Docling/PyMuPDF are implementation recommendations; Guidelines.pdf specifies the KB behavior, not these parser products.

# 10. Sprint 3.4 — Normalization, Metadata, Authority

| Task | Subtasks | Exit |
| --- | --- | --- |
| 3.4.1 | Text normalization | Clean content |
| 3.4.2 | Units | Normalize + retain original |
| 3.4.3 | Provenance | Source/revision/page complete |
| 3.4.4 | Classification | Type/domain/subdomain |
| 3.4.5 | Authority | A–F assigned |
| 3.4.6 | Tenant/asset scope | ACL filters |
| 3.4.7 | Validity | Effective dates/status |

Guidelines.pdf requires authority metadata and source-aware evidence handling. [Guidelines.pdf §3.1 and §10.3]

# 11. Sprint 3.5 — Chunking & Indexing

| Task | Subtask | Exit |
| --- | --- | --- |
| 3.5.1 | Heading-aware chunks | Coherent sections |
| 3.5.2 | Procedure chunks | Steps remain together |
| 3.5.3 | Table chunks | Header + table + context retained |
| 3.5.4 | Equipment chunks | Model/part/version retained |
| 3.5.5 | Citation metadata | Page/section/source attached |
| 3.5.6 | Embeddings | Vector index built |
| 3.5.7 | Lexical index | BM25/FTS works |

# 12. Sprint 3.6 — Structured Fault Objects

Mandatory because the guideline requires troubleshooting knowledge to be extracted into structured fault objects rather than left only in document prose. [Guidelines.pdf §10.4, p.16]

fault_id
fault_name
fault_version
component_scope
failure_mode
description
signal_features[]
required_signals[]
qualitative_patterns[]
quantitative_rules[]
common_causes[]
confirmation_checks[]
contradicting_signals[]
risk[]
recommended_verification[]
approved_actions[]
source_refs[]
authority_level
tenant_scope
equipment_scope
effective_from
effective_to
status

| Pilot fault | Required output |
| --- | --- |
| Worn Pump | Pattern + confirmation checks + source refs |
| Broken Shaft | Pattern + context-dependent current drop + source |
| Tubing Leak / Recirculation | Pattern + confirmation / pressure-integrity check |
| Gas Interference | Instability pattern + free-gas confirmation |
| Intake / Pump Restriction | Pattern + differentiation checks |
| Additional project fault modes | Only after source/taxonomy validation |

# 13. Sprint 3.7 — Historical Case Library

Guidelines.pdf requires confirmed diagnoses, operator actions, intervention results and RCA outcomes to become an expanding supervised fleet knowledge source. [Guidelines.pdf §16, pp.26–27]

| Field | Purpose |
| --- | --- |
| case_id | Stable identity |
| asset_id / well_id / equipment_model | Applicability |
| event_time | Temporal context |
| symptom_summary | Search |
| telemetry_signature | Structured pattern |
| event_sequence | Trip/start/stop/maintenance |
| engineering_results | Calculated evidence |
| model_outputs | ML evidence + version |
| candidate_causes | Alternatives |
| confirmed_cause | Reviewed outcome |
| operator_action | Action |
| action_outcome | Result |
| production/reliability_impact | Consequence |
| source_reports | RCA/workover refs |
| approval_status | Governance |

# 14. Sprint 3.8 — Pump Curve / Equipment Reference Store

| Task | Subtask | Exit |
| --- | --- | --- |
| 3.8.1 | Pump model registry | Model IDs + manufacturer |
| 3.8.2 | Curve metadata | Curve ID + revision + source |
| 3.8.3 | Curve extraction | Structured points/operating ranges |
| 3.8.4 | Applicability | Model/stages/equipment scope |
| 3.8.5 | Exact lookup | Exact curve revision returned |
| 3.8.6 | Provenance | Source/page/revision |

Pump catalogues/performance curves are explicit KB inputs, and correct pump-curve selection is part of release acceptance. [Guidelines.pdf §10.1; §21.1]

# 15. Sprint 3.9 — Hybrid Retrieval & Reranking

QUERY
 ↓
Tenant / Asset / Equipment filters
 ↓
+--------------+---------------+---------------+
| BM25         | Dense Vector  | Case Similar. |
+--------------+---------------+---------------+
                ↓
          Candidate Fusion
                ↓
             Reranker
                ↓
          Authority / ACL
                ↓
        Evidence + citation

| Task | Exit |
| --- | --- |
| 3.9.1 Lexical retrieval | Exact pump model/failure-code queries work |
| 3.9.2 Dense retrieval | Semantic diagnosis queries work |
| 3.9.3 Metadata filters | Scope filtering works |
| 3.9.4 Case similarity | Relevant cases top-k |
| 3.9.5 Hybrid fusion | Meets agreed improvement vs single method |
| 3.9.6 Reranking | Measured relevance gain |
| 3.9.7 Authority | A outranks B...F in conflict tests |

Source: Guidelines.pdf §10.2, p.15.

# 16. Sprint 3.10 — Knowledge Service & Agent Tools

| Service/API | Purpose | Agent tool |
| --- | --- | --- |
| POST /knowledge/search | Hybrid retrieval | knowledge.search() |
| POST /knowledge/search-faults | Fault objects | knowledge.search_faults() |
| POST /cases/search-similar | Case similarity | case.search_similar() |
| GET /knowledge/source/{id} | Exact source | knowledge.get_source() |
| GET /knowledge/procedure/{id} | Approved procedure | knowledge.get_procedure() |
| GET /knowledge/pump-curve/{id} | Exact curve | knowledge.get_pump_curve() |
| GET /knowledge/model-semantics/{id} | Model semantics | knowledge.get_model_semantics() |

Appendix B provides the corresponding illustrative `knowledge.search` and `case.search_similar` contracts. [Guidelines.pdf Appendix B, p.30]

# 17. Sprint 3.11 — Evaluation, Security & Governance

| Area | Test | Exit |
| --- | --- | --- |
| Exact retrieval | Pump model/failure-code queries | Target Precision/Recall |
| Semantic retrieval | ESP diagnostic questions | Target Recall/NDCG |
| Hybrid | Hybrid vs BM25-only/vector-only | Agreed improvement |
| Fault retrieval | Known fault patterns | Correct top-k |
| Case retrieval | Known historical cases | Expected case top-k |
| Authority | Contradictory sources | A>B>C>D>E>F |
| Citation | Source/revision/page | Correct mapping |
| Tenant isolation | Cross-tenant attempts | Zero leakage |
| ACL | Unauthorized procedure | Blocked |
| Prompt injection | Malicious document content | No policy/tool change |
| Deprecation | Deprecated source retrieval | Suppressed/flagged |

Guidelines.pdf §22 requires the mock-question/playbook evaluation approach, including correct tool/evidence selection, numerical correctness, uncertainty and safe boundaries. [Guidelines.pdf §22, pp.30–32]

# 18. Sprint 3.12 — Pilot Release

| Task | Subtask | Exit |
| --- | --- | --- |
| 3.12.1 | Freeze pilot corpus | Versioned manifest |
| 3.12.2 | Build indexes | Reproducible build |
| 3.12.3 | Deploy Knowledge Service | Health/API tests |
| 3.12.4 | Agent integration | At least one diagnostic objective uses KB |
| 3.12.5 | Evidence Pack linkage | Source/provenance retained |
| 3.12.6 | Benchmark report | Retrieval/fault/citation/authority metrics |
| 3.12.7 | Rollback | Previous KB version restorable |

# 19. Phase 3 Exit Criteria

| Gate | Pass condition |
| --- | --- |
| Corpus | Approved pilot corpus + source registry |
| Taxonomy | 100% pilot sources classified |
| Authority | 100% pilot sources A–F classified |
| Provenance | Source/revision/page/hash traceable |
| Fault library | Pilot structured fault objects approved |
| Case library | Pilot cases approved where available |
| Curves | Target pump models have exact curve refs |
| Lexical | Exact identifier retrieval works |
| Dense | Semantic diagnosis retrieval works |
| Hybrid | Fusion + rerank benchmark passes |
| Authority conflicts | Conflict policy passes |
| Tenant isolation | Zero cross-tenant leakage |
| Knowledge Service | Stable API/tool contract |
| Agent integration | At least one diagnostic flow returns grounded KB evidence |
| Audit | Evidence traceable |
| Rollback | Previous release restorable |

# 20. Definition of Done

KB is a governed evidence system, not just a folder of PDFs.

All published sources carry authority, scope, provenance and lifecycle state.

Vector-only retrieval is not the production retrieval strategy.

Fault knowledge exists as structured objects in addition to source documents.

Historical cases retain confirmed cause, action and outcome.

Pump/equipment references support exact lookup and source traceability.

Knowledge Service exposes stable and testable contracts.

Agent accesses KB only through typed tools/services.

Tenant ACL and document-as-data/prompt-injection controls are implemented.

KB/index versions are reproducible and rollbackable.

Retrieval/fault/citation/authority benchmarks are recorded before publication.

# 21. What Phase 3 Hands to Later Phases

PHASE 3 OUTPUT
     |
     +--> Phase 4 Objective Layer
     |       Objective → required KB evidence
     |
     +--> Phase 5 Tool Layer
     |       knowledge.search / fault / case / procedure
     |
     +--> Phase 6 LangGraph
     |       Knowledge Agent subgraph
     |
     +--> Phase 7 Evidence Pack
     |       source + authority + provenance
     |
     +--> Phase 11 Validation
             retrieval / grounding / citation benchmarks

# 22. Immediate Execution Order

1. Freeze taxonomy + domain + authority + metadata
2. Register all current sources
3. Acquire P0 corpus
4. Build raw/object storage
5. Build parser + normalizer
6. Build metadata/authority pipeline
7. Build fault and case schemas
8. Extract pilot fault objects/cases
9. Chunk documents
10. Build BM25/lexical index
11. Build embeddings/vector index
12. Add case similarity
13. Fuse + rerank
14. Add authority/ACL filtering
15. Expose Knowledge Service
16. Expose Agent tools
17. Connect Evidence Pack
18. Run evaluation/security tests
19. Freeze KB v1

# 23. Guideline Traceability

| Item | Guidelines.pdf source |
| --- | --- |
| Evidence precedence | §3.1, pp.6–7 |
| KB categories | §10.1, pp.14–15 |
| Hybrid retrieval | §10.2, p.15 |
| Authority metadata | §10.3, p.15 |
| Structured fault objects | §10.4, p.16 |
| Tool/service contracts | Appendix B, p.30 |
| Advisory/evidence schema | Appendix C, pp.30–31 |
| Query/playbook evaluation | §22 / Appendix A, pp.30–32 |
| Confirmed-case learning | §16, pp.26–27 |
| Release acceptance | §21.1, pp.28–29 |

Technology selections such as Docling, PyMuPDF, PostgreSQL, pgvector, MinIO and FastAPI are implementation recommendations, not claims that Guidelines.pdf mandates those products.

# 24. Final Phase 3 Boundary

Phase 3 ends when the Knowledge Foundation is reliable enough that a later Agent workflow can request knowledge by objective, receive ranked and authority-filtered evidence, cite the exact source, compare structured fault/case objects, and operate without directly querying KB storage. Runtime asset context, live telemetry, deterministic calculations and ML outputs remain separate evidence sources and are intentionally not merged into the KB itself.